Team Implementation Plan

Pension Contribution Default Prediction using TabNet & CTGAN

1. Team Roles

Each member owns a distinct pipeline stage while contributing equally to the final report and presentation.

| Member 1 ~ Emmanuel Data engineer. ›; Define the default label. ›; Clean and preprocess dataset. ›; Engineer all behavioural features. ›; Handle missing values & outliers. ›; Produce EDA plots. | Member 2 ~ Justice Synthetic data lead. ›; Train CTGAN on features. ›; Generate synthetic records. ›; Run KS similarity tests. ›; Conduct TSTR validation. ›; Document augmentation pipeline. | Member 3 ~ Daniel Modelling lead. ›; Apply SMOTE on training folds. ›; Train TabNet with 5-fold CV. ›; Train LR and RF baselines. ›; Generate SHAP & ROC plots. ›; Compile results table. |
| --- | --- | --- |

2. Implementation Phases

| - Phase 1: Setup and data preparation |  |
| --- | --- |
| All | Set up shared GitHub repository |
| M1 | Load raw dataset — inspect for missing values, duplicates, and inconsistencies |
| M1 | Define binary default label with the team (e.g. ≥2 missed months or contribution ratio <80%) |
| M1 | Produce EDA: distribution plots, class balance check, correlation heatmap, etc |
| M1 | Engineer all behavioural features and export clean feature matrix as “features.csv” |
| M2 | Set up CTGAN environment and confirm it runs on the team’s hardware |
| M3 | Set up TabNet, scikit-learn, imbalanced-learn, and SHAP environments |
| Output | features.csv with default labels + EDA notebook committed to Github repo |

| - Phase 2: Synthetic data generation |  |
| --- | --- |
| M2 | Train CTGAN on features.csv — experiment with epoch count and batch size |
| M2 | Generate synthetic dataset (target: 5,000–10,000 records), sampling each class separately |
| M2 | Run KS tests comparing real vs synthetic feature distributions |
| M2 | Run TSTR experiment: train random forest on synthetic data, test on real 1,000 records |
| M1 | Visually validate synthetic records — overlay distributions, flag anomalous values |
| M3 | Prepare stratified 5-fold split on augmented dataset, confirm class ratios per fold |
| Output | synthetic_data.csv + KS test results + TSTR AUC score committed to repo |

| - Phase 3: Model training and evaluation |  |
| --- | --- |
| M3 | Apply SMOTE within each training fold to handle residual class imbalance |
| M3 | Train TabNet across 5 folds — tune n_steps, n_d, and lambda_sparse hyperparameters |
| M3 | Train logistic regression and random forest baselines on identical folds |
| M3 | Generate SHAP beeswarm plot, ROC curves, and confusion matrix at optimised threshold |
| M2 | Compare TabNet trained on real-only data vs augmented data — quantify CTGAN benefit |
| M1 | Interpret SHAP outputs in domain terms — which features matter most for enforcement? |
| Output | Results table (AUC, F1, Recall for all 3 models) + all plots exported |

| - Phase 4: Write-up and submission |  |
| --- | --- |
| M1 | Write introduction, problem statement, and data sections of the report |
| M2 | Write synthetic data generation methodology and validation section |
| M3 | Write model architecture, training procedure, and results sections |
| All | Review full draft together — check consistency and flow across all sections |
| All | Prepare presentation slides |
| All | Final proofread, clean up notebooks, submit |
| Output | Final report PDF + clean notebook |

3. Collaboration Guidelines

## Repository structure

pension-default/ — suggested folder layout

data/

raw/ ← M1 only (gitignored — never push sensitive data)

features.csv ← M1 output

synthetic.csv ← M2 output

01_eda.ipynb ← M1

02_ctgan.ipynb ← M2

03_modelling.ipynb ← M3

outputs/ ← plots, results table (results.json)

report/ ← LaTeX files

## Critical dependencies

These are the gating handoffs — a delay in any one of these blocks the next member:

| M2 waits on M1 | CTGAN cannot start until features.csv is ready. M1’s Phase 1 output is the first gating dependency. |
| --- | --- |
| M3 waits on M2 | TabNet training on augmented data requires synthetic.csv. M3 should dry-run on real data in Week 2 so code is ready when the file arrives. |
| All wait on M3 | The results section of the report cannot be written until M3 has final metrics from Phase 3. |